# SiteFoundry — Server-Connected Landing Site Deployment Platform

### Developer Build Document / AI Build Prompt — Version 3.0 (Final)

Owner: Steven Patrick Purpose: A multi-tenant control panel that connects to client/agency servers via SSH, stores all credentials in an encrypted vault, provisions complete awareness & e-commerce landing sites from templates, installs nginx + HTTPS automatically, and keeps a fully editable record of every client, site, server, domain, SSL, ad campaign, API config, and analytics — all in one place. Siblings: PushVault (push capture on these sites), CallForge (call numbers, Phase 2). Audience: Developer or coding AI (Claude Code / Fable 5). Feed one milestone (§14) at a time. Do not substitute the stack choices in §2.

## 0. The complete user journey (what the operator does)

STEP 1 — Add Server
  Enter: hostname/IP, SSH port, deploy username, SSH private key OR password
  System: encrypts credential → tests SSH → detects OS/software → saves server

STEP 2 — Provision Base (one time per server)
  Click "Provision Base"
  System: installs nginx, certbot, Node, firewall — server is now site-ready

STEP 3 — Add Client
  Enter: client name, company, contact, email, phone, GSTIN, address, notes

STEP 4 — New Site Wizard
  4a. Pick template from library (preview)
  4b. Enter site name + domain (+ optional aliases like www.)
  4c. Fill parameter form (brand, hero, products, legal, tracking, destination store URL)
  4d. Enter all tracking/API config: GA4 ID, Meta Pixel ID, Google Ads tag, PushVault key
  4e. Pre-flight validation (no server touched yet — check params, legal, claims, links)
  4f. Click INSTALL

STEP 5 — Live Installation (streamed, step by step)
  System: create OS user → deploy files → configure nginx → issue SSL cert → inject tracking → verify
  Operator: watches live progress stream

STEP 6 — Site is LIVE at https://domain
  System: post-install record created — everything in one place

STEP 7 — Post-Install Record (single page per site)
  View + edit: client details, domain, SSL status, server, template, all tracking IDs,
  ad campaigns with generated UTM URLs, Google/Meta/Bing API status, analytics, activity log

STEP 8 — Run Ads
  Google/Meta/Bing campaign → copy final URL from record → paste into ad
  Traffic → site → subscribers captured (PushVault) → visitors click to store

## 1. What this system is

SiteFoundry is a server-connected site factory + operations record. It follows the RunCloud/Ploi/Laravel-Forge pattern — a control panel that SSHes into servers and manages them — but specialized for ad-traffic landing sites with built-in tracking, compliance gates, and full ad-operation records per client.

Non-negotiable rules (build these as code — not config, not docs):

- Credentials encrypted at rest with envelope encryption (AES-256-GCM + KMS). Never returned via API, never written to logs or deploy events.

- Compliance gate blocks publish if: privacy policy empty, contact info missing, affiliate disclosure missing (when applicable), ad claims not on page, outbound links go off-destination.

- Every table has tenant_id; Postgres RLS enforces isolation. One tenant can never read another’s data, servers, or credentials.

- Each deployed site runs under its own isolated OS user. Provisioning uses a scoped deploy user, not persistent root.

- No blocking pop-ups/gates on any published page (protects Google Ads account health — the core asset).

## 2. Tech stack (fixed — do not substitute)

| Layer | Choice | Notes |
| --- | --- | --- |
| API | Node.js 20 + NestJS + TypeScript |  |
| Database | PostgreSQL 15 | Partitioned, RLS |
| Credential vault | AES-256-GCM + envelope encryption + AWS KMS / Vault | Plaintext only in-memory |
| SSH automation | ssh2 npm library | Exec + SFTP; idempotent scripts |
| Template engine | Astro (static build) | Fast pages = better Quality Score = cheaper clicks |
| Build/deploy jobs | Redis 7 + BullMQ | Background workers |
| Web server (target) | nginx | Configured by SiteFoundry via SSH |
| SSL | Let’s Encrypt via certbot (nginx plugin) + auto-renew cron |  |
| Dashboard | React + Vite + TypeScript |  |
| Realtime stream | Server-Sent Events (SSE) | Live install progress |
| Analytics | First-party beacon + optional GA4/Pixel/Ads |  |
| Image handling | S3 + imgproxy |  |
| KMS (dev) | LocalStack | Mocked KMS for local testing |

## 3. Database schema (complete)

All tables: id UUID default gen_random_uuid(), tenant_id UUID not null, created_at timestamptz, updated_at timestamptz. RLS policy on every table: (tenant_id = current_setting('app.tenant_id')::uuid).

-- TENANTS
tenants(
  id, name, brand_name, brand_logo_url, brand_primary_color,
  custom_domain text null,
  plan text default 'internal',   -- 'internal'|'starter'|'agency'|'enterprise'
  status text default 'active'
)

-- USERS
users(
  id, tenant_id FK, email citext unique, password_hash text,
  role text check (role in ('admin','builder','viewer')),
  last_login_at timestamptz
)

-- CREDENTIAL VAULT (ciphertext only — never store plaintext)
credentials(
  id, tenant_id FK,
  kind text check (kind in ('ssh_private_key','ssh_password','oauth_token','api_token')),
  label text,                          -- human label e.g. "Hetzner key for prod server"
  ciphertext bytea not null,           -- AES-256-GCM encrypted secret
  dek_wrapped bytea not null,          -- data-encryption key wrapped by KMS master key
  iv bytea not null,
  auth_tag bytea not null,
  fingerprint text null,               -- SSH key SHA256 fingerprint (safe to show)
  created_by UUID FK users,
  last_used_at timestamptz,
  rotated_at timestamptz null
)
-- RULE: no API endpoint ever returns ciphertext or plaintext. Decrypt in-memory only.

-- SERVERS
servers(
  id, tenant_id FK,
  name text,                           -- operator label e.g. "Hetzner-Frankfurt-1"
  host text not null,                  -- IP or hostname
  port int default 22,
  ssh_username text not null,          -- deploy user on the server
  auth_type text check (auth_type in ('ssh_key','password')),
  credential_id UUID FK credentials,
  provider text null,                  -- label only: 'hetzner'|'aws'|'contabo'|'do'|'other'
  os text null, os_version text null,  -- detected on connect
  web_server text default 'nginx',
  base_provisioned boolean default false,
  -- runtime state
  status text check (status in (
    'pending','connected','provisioning_base','ready','unreachable','error')),
  last_checked_at timestamptz,
  -- detected facts (from SSH connection test)
  facts jsonb default '{}'::jsonb,     -- {cpu_cores, ram_gb, disk_gb, nginx_v, node_v, certbot_v, uptime}
  notes text
)

-- CLIENTS (the business whose site is being deployed)
clients(
  id, tenant_id FK,
  name text not null,                  -- business/brand name
  contact_name text,
  email text, phone text,
  company text, gstin text null,
  address text, city text, state text, country text default 'IN',
  website_url text null,               -- their existing main website (if any)
  notes text,
  status text default 'active'
)

-- TEMPLATE LIBRARY
templates(
  id,
  tenant_id UUID null,                 -- null = global/stock template
  name text not null,
  category text check (category in (
    'ecom_showcase','offer_awareness','comparison','lead_page','prelander')),
  description text,
  repo_path text not null,             -- storage path of Astro template package
  version int default 1,
  changelog text,
  param_schema jsonb not null,         -- JSON Schema of all fill-in parameters
  preview_image_url text,
  thumbnail_url text,
  status text check (status in ('active','deprecated'))
)

-- SITES (one deployed website instance — links client + server + template + domain)
sites(
  id, tenant_id FK,
  name text not null,                  -- internal label
  client_id UUID FK clients,
  server_id UUID FK servers,
  template_id UUID FK templates,
  template_version int,

  -- domain
  domain text unique not null,         -- primary domain e.g. acdeals.com
  extra_domains text[] default '{}',   -- aliases e.g. ['www.acdeals.com']

  -- server-side paths (set during install)
  site_system_user text null,          -- OS user e.g. site_abc123
  document_root text null,             -- /home/site_abc123/public

  -- template parameters (filled by operator in wizard)
  params jsonb not null default '{}',

  -- destination (the real store visitors are sent to)
  destination_url text not null,

  -- tracking config (filled in wizard, editable after install)
  ga4_id text null,
  meta_pixel_id text null,
  google_ads_tag jsonb null,           -- {conversion_id, conversion_label, remarketing_id}
  pushvault_property_key text null,
  callforge_number text null,          -- Phase 2 DNI

  -- ad platform integrations (Phase 2 API connections)
  google_mcc_ref text null,            -- which MCC account label
  google_ads_credential_id UUID null FK credentials,    -- OAuth token
  meta_business_ref text null,
  meta_credential_id UUID null FK credentials,
  bing_account_ref text null,
  bing_credential_id UUID null FK credentials,

  -- install state machine
  install_status text check (install_status in (
    'draft','queued','creating_user','deploying_files','configuring_nginx',
    'issuing_ssl','injecting_tracking','verifying','live','failed')),

  -- SSL
  ssl_status text check (ssl_status in ('none','issuing','active','renewal_failed','expired')),
  ssl_expires_at timestamptz,
  ssl_auto_renew boolean default true,

  -- site health
  last_verified_at timestamptz,
  lighthouse_score int null,
  last_uptime_check timestamptz,
  uptime_status text null,

  -- lifecycle
  status text check (status in ('draft','building','published','paused','archived')),
  published_at timestamptz,
  last_build_id UUID null FK builds,
  notes text
)

-- BUILDS (immutable artifacts)
builds(
  id, tenant_id FK, site_id FK,
  status text check (status in ('queued','building','success','failed')),
  log text,
  artifact_path text,                  -- S3 path of zipped dist/
  duration_ms int,
  lighthouse_score int null,
  created_by UUID FK users,
  created_at timestamptz
)

-- DEPLOY EVENTS (step-by-step install log per server action)
deploy_events(
  id, tenant_id FK, site_id UUID null FK sites, server_id FK,
  step text,                           -- e.g. 'creating_user','nginx_config','certbot'
  status text check (status in ('start','ok','fail')),
  command_summary text,                -- SANITIZED — never include secrets
  output_tail text,                    -- last 500 chars of ssh output
  at timestamptz
)

-- CAMPAIGN LINKS (generated UTM URLs per site per platform)
campaign_links(
  id, tenant_id FK, site_id FK,
  platform text check (platform in ('google','meta','bing')),
  campaign_name text,
  utm jsonb,                           -- {source,medium,campaign,content,term}
  final_url text not null,             -- full URL with UTM params ready to paste into ad
  external_campaign_id text null,      -- set when synced from ad API (Phase 2)
  notes text, created_at timestamptz
)

-- AD INTEGRATIONS (API connections per site — Phase 2 OAuth)
ad_integrations(
  id, tenant_id FK, site_id UUID null FK sites,
  platform text check (platform in ('google_ads','meta','bing')),
  account_ref text,                    -- human label of ad account/MCC
  credential_id UUID FK credentials,   -- OAuth token encrypted
  api_status text,                     -- 'connected'|'expired'|'error'
  last_sync_at timestamptz, notes text
)

-- FIRST-PARTY ANALYTICS (partition by month)
visits(
  id, tenant_id FK, site_id FK,
  ts timestamptz not null,
  session_id text,
  utm_source text, utm_medium text, utm_campaign text, utm_content text, utm_term text,
  referrer text, path text,
  country char(2), device text, browser text,
  event text check (event in (
    'pageview','cta_click','outbound_click',
    'push_prompt_shown','push_subscribed','lead_submit')),
  meta jsonb
)  -- partition by RANGE (ts) monthly; index (site_id, utm_campaign, ts)

-- LEADS (consented captures from lead_page template)
leads(
  id, tenant_id FK, site_id FK,
  fields jsonb not null,               -- {name, email, phone, ...} as submitted
  consent boolean not null,            -- must be true to store
  source_utm jsonb,
  ip_hash text,                        -- salted SHA-256 of IP; raw IP never stored
  at timestamptz
)

-- AUDIT LOG
audit_log(
  id, tenant_id FK, user_id UUID null FK users,
  action text, entity_type text, entity_id UUID,
  before jsonb null, after jsonb null, ip inet, at timestamptz
)

## 4. Credential vault — detailed design

Envelope encryption flow:

Input: plaintext secret (SSH key or password)
1. Generate random 256-bit DEK (Data Encryption Key)
2. Encrypt secret: AES-256-GCM(DEK, plaintext) → {ciphertext, iv, auth_tag}
3. Wrap DEK: KMS.Encrypt(master_key_id, DEK) → dek_wrapped
4. Store: {ciphertext, dek_wrapped, iv, auth_tag, fingerprint}
5. Discard DEK and plaintext from memory

Decrypt (only during SSH session):
1. KMS.Decrypt(dek_wrapped) → DEK (in memory)
2. AES-256-GCM-Decrypt(DEK, ciphertext, iv, auth_tag) → plaintext
3. Use immediately in ssh2 connection; wipe from memory after

What gets stored per credential type:

SSH key: - ciphertext of PEM private key - fingerprint = SHA256 of public key (shown in UI — safe)

SSH password: - ciphertext of password string - fingerprint = null

OAuth token (Phase 2 ad integrations): - ciphertext of JSON {access_token, refresh_token, expires_at} - refreshed automatically; old ciphertext replaced on refresh

Hard rules: - Zero endpoints return ciphertext or plaintext. Rotate-credential returns new fingerprint only. - deploy_events.command_summary must be sanitized — strip anything that looks like a key/token before writing (regex on the SSH command string before logging). - KMS master key: use AWS KMS in prod; LocalStack mock in dev; a tenant-level “bring your own key” is a Phase 3 option.

## 5. Server connection & base provisioning

Add Server flow: 1. Operator enters: name, host, port (default 22), deploy username, auth type, key/password. 2. System: encrypt credential → store → attempt SSH connect → run uname -a + facts probe. 3. Detect + store: OS, OS version, nginx version (installed?), certbot version, Node version, disk GB, RAM GB, CPU cores. 4. If connect fails: return actionable error (host unreachable, auth rejected, etc.). Status = unreachable or error. 5. Status = connected. Show facts in UI.

Base provision (one-time per server, idempotent): Runs over SSH via script. Each step emits deploy_event:

Step 1: apt-get update + upgrade (non-interactive)
Step 2: install nginx (if not present)
Step 3: install certbot + python3-certbot-nginx (if not present)
Step 4: install Node 20 + pnpm (if not present — for local Astro builds, or skip if builds happen on panel server)
Step 5: install ufw; allow 22, 80, 443; enable ufw
Step 6: create /var/www/sitefoundry base directory
Step 7: configure /etc/nginx/nginx.conf base (gzip, security headers, server_tokens off)
Step 8: systemctl enable nginx; reload nginx
Step 9: install fail2ban (recommended; skip if already present)
Step 10: write certbot auto-renew hook (calls SiteFoundry webhook on success/failure)

Set base_provisioned = true, update facts. Duration in deploy_events.

## 6. New site wizard — step-by-step (UI + backend)

### Step 1 — Template selection

- Gallery view with preview images, category filter, description.

- Tap template → brief modal: name, category, what the page is for, param fields overview.

- Click “Use this template.”

### Step 2 — Client + basic details

- Dropdown: pick existing client OR “Add new client inline” (name, email, phone).

- Site name (internal label).

- Primary domain (e.g. acrepairs.delhi.com).

- Alias/extra domains (e.g. www.acrepairs.delhi.com) — optional.

- Destination store URL (where outbound clicks go — validated HTTPS).

### Step 3 — Server selection

- List of connected ready servers with provider, OS, site count.

- Select one. Show server facts (disk/ram available).

### Step 4 — Parameter form (schema-driven)

Rendered from template.param_schema. Standard blocks:

Brand block:
  - Brand/business name
  - Logo URL (or upload)
  - Primary color (#hex)
  - Secondary color (#hex)
  - Font choice (Inter/Poppins/Roboto)

SEO block:
  - Page title (< 60 chars — live counter)
  - Meta description (< 160 chars)
  - OG image URL

Hero block:
  - Main headline
  - Subheadline
  - CTA button text (e.g. "Shop Now")
  - Hero image URL

Products (repeatable, max 12):
  Each: title, image URL, price, compare price (optional), 3–5 bullet points, link to product on store

Sections (repeatable):
  Type: Benefits | FAQ | Real Reviews | Banner | Trust Badges

Trust & contact (required — blocks publish if empty):
  - Business name (must match brand)
  - Contact email
  - Contact phone
  - Physical address

Legal (required — blocks publish if empty):
  - Privacy policy text (markdown editor)
  - Terms & conditions text (markdown editor)
  - Affiliate/ad disclosure text (markdown editor)
  (Stock starting templates provided for each — operator edits to customize)

Ad claims (required):
  - List claims that will appear in the ad ("Free shipping over $50", "30-day returns")
  - Validator checks these strings are present in the rendered HTML

### Step 5 — Tracking & API config (all in one screen)

Analytics:
  - Google Analytics 4 ID  (G-XXXXXXXXXX)
  - Meta Pixel ID  (numeric)

Google Ads:
  - Conversion ID  (AW-XXXXXXXXX)
  - Conversion Label  (optional)
  - Remarketing ID  (optional)
  - Google Ads Account Reference  (label — your MCC child account)

Microsoft/Bing Ads:
  - UET Tag ID  (numeric)
  - Bing Account Reference  (label)

PushVault:
  - Property Key  (pk_live_xxx) — paste from PushVault dashboard
  - This auto-injects pushvault.js + deploys pv-sw.js to server root

CallForge (Phase 2):
  - Tracking Number  (DID for this campaign — DNI on page)

Other pixels (optional):
  - TikTok Pixel ID
  - Snapchat Pixel ID
  - Any custom head script (size-limited, sanitized)

### Step 6 — Pre-flight validation (no server touched)

- Run all rules (§8) against the filled params.

- Output: green OK / red field-level errors.

- Policy checklist shown (human reads and confirms):

  - ☐ Page loads fast (will be verified post-install with Lighthouse)

  - ☐ Ad claims match what I’ll write in my ads

  - ☐ Business identity and contact visible on page

  - ☐ Privacy policy and affiliate disclosure included

  - ☐ No pop-up gates blocking page content

  - ☐ Outbound links go to the real declared store

- Operator checks each box. Install button enabled only when all green + all checked.

### Step 7 — Install (live stream)

- Click “Install Site.”

- SSE stream opens → operator sees live progress:

[✓] Pre-flight validation passed
[→] Creating site user (site_a1b2c3) on server...
[✓] User created, document root set to /home/site_a1b2c3/public
[→] Building template locally with your parameters...
[✓] Build complete (Lighthouse: 94)
[→] Deploying files to server via SFTP...
[✓] Files deployed
[→] Configuring nginx virtual host for acrepairs.delhi.com...
[✓] nginx config valid, reloaded
[→] Issuing SSL certificate (Let's Encrypt)...
[✓] SSL issued, valid until 2026-10-14, auto-renew enabled
[→] Injecting tracking (GA4, Meta Pixel, PushVault)...
[✓] Tracking injected and verified in HTML
[→] Final verification (HTTPS, claims, links, legal pages)...
[✓] Site live at https://acrepairs.delhi.com

- Any failure: show the failing step + output tail + “Retry from this step” button.

## 7. Post-install site record (single page — everything in one place)

This is the permanent home for all information about a deployed site. Every field is editable; saving triggers a safe redeploy.

Record sections:

### 7.1 Client

- Name, company, GSTIN, contact, email, phone, address

- Notes (freetext)

- Link to client record (all their sites)

### 7.2 Domain & SSL

- Primary domain + aliases

- DNS: A record required (shows server IP), DNS status (resolves? matches?)

- SSL status: Active / Issuing / Renewal Failed / Expired

- SSL issued by: Let’s Encrypt

- SSL expiry date + auto-renew: On/Off

- “Force Renew Now” button

- Last verified: timestamp

### 7.3 Server

- Server name, host, OS, provider

- Site system user, document root path

- Server facts (disk, RAM, CPU)

- “Test Connection” button

### 7.4 Template & Build

- Template name + version used

- Last build: date, duration, Lighthouse score

- Build history with rollback buttons (each build is immutable)

- “Rebuild & Redeploy” button (re-runs from deploying_files, skipping user creation)

### 7.5 Website

- Live URL (clickable)

- Preview URL

- Lighthouse score (performance / SEO / best-practices)

- Uptime status, last checked

### 7.6 Tracking & Integrations

Analytics: | Field | Value | Edit | |—|—|—| | Google Analytics 4 | G-XXXXXXXXXX | ✏️ | | Meta Pixel | XXXXXXXXXXXXXXX | ✏️ |

Google Ads: | Field | Value | |—|—| | Conversion ID | AW-XXXXXXXXX | | Conversion Label | XXXXXXXXXX | | Remarketing ID | XXXXXXXXXX | | Account Reference (label) | Insurance-Delhi-MCC | | API Status | Connected / Not connected |

Microsoft Bing Ads: | Field | Value | |—|—| | UET Tag | XXXXXXX | | Account Reference | Bing-Insurance-Delhi | | API Status | Connected / Not connected |

PushVault: | Field | Value | |—|—| | Property Key | pk_live_xxx | | Status | Active | | Subscribers (from PushVault) | 1,247 | | Link | → Open in PushVault |

CallForge (Phase 2): | Field | Value | |—|—| | Tracking Number | +91-XXXX-XXXX | | Campaign | AC-Repair-Delhi | | Link | → Open in CallForge |

Editing any tracking ID → triggers re-injection + redeploy automatically.

### 7.7 Ad Campaigns (campaign links)

One row per platform/campaign: | Platform | Campaign Name | Final URL (copy) | UTMs | Spend (Phase 2) | |—|—|—|—|—| | Google | AC-Repair-Delhi-Search | https://acrepairs.delhi.com/?utm_source=google&utm_medium=cpc&utm_campaign=AC-Repair-Delhi-Search | {json} | ₹12,450 | | Meta | AC-Repair-FB-Video | https://acrepairs.delhi.com/?utm_source=facebook&utm_medium=paid_social&utm_campaign=AC-Repair-FB-Video | {json} | — | | Bing | AC-Repair-Bing | https://acrepairs.delhi.com/?utm_source=bing&utm_medium=cpc | {json} | — |

“Add campaign link” → enter campaign name → final URL generated instantly with canonical UTMs. Phase 2: spend column auto-populates from Google/Meta/Bing API sync.

### 7.8 Analytics (live — first-party)

- Visits by day (chart)

- Top campaigns by visits

- Funnel: Pageview → CTA Click → Outbound (to store) → Push Subscribed → Lead Submitted

- Geo, device breakdown

- Date range filter

### 7.9 Leads (if lead_page template)

- Table: timestamp, name, email, phone, source campaign

- Export CSV (audit-logged)

- Webhook config: URL + test-send button

### 7.10 Activity log

- Timeline of all deploy events, SSL events, config changes, API connects/disconnects

- Linked to audit_log

## 8. Pre-flight validation rules (enforced in code)

Block publish if ANY of these fail: - params.trust.contact_email non-empty and valid format - params.trust.address non-empty - params.legal.privacy_policy_md minimum 100 chars - params.legal.affiliate_disclosure_md non-empty (when category is prelander/comparison) - params.ad_claims[] — each string literally found in the rendered HTML output of the build - Every products[].target_url must be HTTPS and hostname ∈ allowedDestinations (set from destination_url host + tenant-level affiliate network whitelist) - No JS patterns matching pop-up gate detection: blocking overlays on DOMContentLoaded before scroll event - All image URLs return HTTP 200 (HEAD check at build time) - Build Lighthouse performance score ≥ 90 (run lighthouse-ci on built artifact)

## 9. Build & deploy pipeline (BullMQ worker)

INSTALL JOB TRIGGERED
  1. Set install_status = 'queued'
  2. Pre-flight validation (abort if fails; no server touched)
  3. status = 'creating_user'
      SSH: useradd -m -s /bin/bash site_{id}
           mkdir -p /home/site_{id}/public
           chown site_{id}:site_{id} /home/site_{id}/public
           chmod 750 /home/site_{id}/public
  4. status = 'deploying_files'
      Panel: fetch template package, write params.json, run astro build
      Run: lighthouse-ci on dist/ → score to build record
      SFTP: upload dist/* to /home/site_{id}/public/
      SFTP: upload pv-sw.js to /home/site_{id}/public/pv-sw.js (if PushVault key set)
  5. status = 'configuring_nginx'
      Generate vhost from template:
        - server_name {domain} {extra_domains};
        - root /home/{site_system_user}/public;
        - index index.html;
        - gzip on; try_files / 404;
        - Security headers (X-Frame-Options, CSP, X-Content-Type-Options etc.)
        - HTTP → HTTPS redirect (port 80 → 301)
      SSH: write to /etc/nginx/sites-available/site_{id}
           ln -sf .../sites-available/site_{id} .../sites-enabled/
           nginx -t  (abort if test fails with error detail)
           systemctl reload nginx
  6. status = 'issuing_ssl'
      SSH: certbot --nginx -d {domain} {-d extra_domain ...}
             --non-interactive --agree-tos --email admin@tenant.com
             --redirect
      Poll until issued (or error with certbot output)
      Set ssl_status='active', ssl_expires_at from certbot output
  7. status = 'injecting_tracking'
      Verify GA4/Pixel/Ads tags + sf.js beacon present in HTML
      If PushVault key: ensure pv-sw.js at root, script tag in HTML
  8. status = 'verifying'
      HTTPS 200 from panel (curl with timeout)
      SSL valid (check cert against expected expiry)
      Lighthouse ≥ 90 (rerun on live URL)
      Claim-match scan
      Legal pages 200 (/privacy, /terms, /contact, /disclosure)
  9. status = 'live', published_at = now()
     Build record saved with artifact; emit SSE 'complete'

Any step failure: - Set install_status = 'failed' - Write full output to deploy_events - SSE: emit failure step + output_tail - UI shows “Retry from step N” button

SSL auto-renew: - Certbot installs its own cron/systemd timer - Server-side certbot renewal hook POSTs to /api/internal/ssl-renewed/{site_id} → update ssl_expires_at, ssl_status - Daily scheduled job checks expiries → alert at 14 days, 7 days, 1 day → renewal_failed alert if expired

## 10. API surface (/api/v1)

AUTH
  POST /auth/login
  POST /auth/refresh

SERVERS
  POST   /servers              {name,host,port,auth_type,ssh_username, key|password}
                               → encrypts credential, tests SSH, returns facts (no secret)
  GET    /servers
  GET    /servers/:id          returns facts, site count, status (no credential)
  PATCH  /servers/:id          name, notes, provider (non-credential fields)
  POST   /servers/:id/test-connection
  POST   /servers/:id/provision-base   → SSE stream
  POST   /servers/:id/rotate-credential  {auth_type, key|password} → new fingerprint
  DELETE /servers/:id          (blocked if active sites)

CLIENTS
  GET/POST/PATCH/DELETE /clients

TEMPLATES
  GET    /templates
  GET    /templates/:id        includes param_schema for form rendering
  POST   /templates            (admin only — upload template package)
  PATCH  /templates/:id/deprecate

SITES
  POST   /sites                {client_id, server_id, template_id, domain, extra_domains,
                                destination_url, params, tracking{ga4,pixel,gads,pushvault}}
  GET    /sites                list with status, domain, lighthouse, ssl_expires_at
  GET    /sites/:id            full post-install record (§7)
  PATCH  /sites/:id            edit tracking IDs, notes — triggers redeploy if HTML-affecting fields
  POST   /sites/:id/validate   pre-flight only, no server touched
  POST   /sites/:id/install    → SSE stream of state machine
  GET    /sites/:id/install-status   SSE endpoint (EventSource)
  POST   /sites/:id/rebuild    re-runs from deploying_files (params already set)
  POST   /sites/:id/rollback   {build_id}
  POST   /sites/:id/renew-ssl
  POST   /sites/:id/pause
  POST   /sites/:id/archive

CAMPAIGN LINKS
  GET    /sites/:id/campaign-links
  POST   /sites/:id/campaign-links   {platform, campaign_name, utm_overrides?}
                                     → returns final_url

AD INTEGRATIONS (Phase 2)
  GET    /sites/:id/ad-integrations
  POST   /sites/:id/ad-integrations/connect  {platform} → OAuth redirect
  POST   /sites/:id/ad-integrations/sync     → pulls spend data
  DELETE /sites/:id/ad-integrations/:id

ANALYTICS
  GET    /sites/:id/stats      ?from&to&utm_campaign&event&granularity
  GET    /sites/:id/funnel     ?from&to&utm_campaign

LEADS
  GET    /sites/:id/leads
  GET    /sites/:id/leads/export   (CSV — audit-logged)
  PATCH  /sites/:id/leads/webhook  {url}

INTERNAL (server-to-server only, not exposed to clients)
  POST   /internal/ssl-renewed/:site_id   (called by certbot hook on server)

PUBLIC (no auth — Origin-validated per site domain)
  POST   /public/track         {site_key, event, session_id, meta}
  POST   /public/lead          {site_key, fields, consent:true}

## 11. Tracking & first-party analytics

sf.js (beacon, < 5 KB, injected at install): - Fires pageview on load with UTMs from URL + referrer + session_id (30-min localStorage window) - Fires cta_click on CTA button tap - Fires outbound_click on any link matching destination host — captures which product, target URL - Listens on window for pushvault:prompt_shown / pushvault:subscribed events from PushVault snippet - Fires lead_submit on form success - All events: navigator.sendBeacon → /public/track

UTM passthrough: all outbound links to destination store have incoming UTMs appended → store’s own analytics sees the original ad source.

Third-party tags injected only if corresponding IDs present in params — verified in HTML during install step 7.

## 12. Dashboard screens (React)

- Servers — list with status badges; add-server wizard; base-provision button; facts panel.

- Clients — CRUD list; click through to all their sites.

- Template gallery — card grid with category filter, preview image, “Use” button.

- New site wizard — 7-step (§6) with live validation + install stream.

- Sites list — table: domain, client, server, install status, SSL expiry, Lighthouse, last published.

- Site record — all sections in §7; each section editable inline.

- Analytics — funnel chart + campaign breakdown per site.

- Builds & rollback — build history per site.

- Settings — users/roles, API keys, KMS config, PushVault & CallForge linkage.

## 13. Security & compliance checklist (verify in code review)

- ☐ Envelope encryption correct: DEK never hits DB; KMS wraps DEK only.

- ☐ Zero API endpoints expose ciphertext, plaintext, or OAuth tokens.

- ☐ deploy_events.command_summary sanitized before write (no keys/tokens).

- ☐ SSH: known-host pinning per server (store host key on first connect; fail on mismatch).

- ☐ Each site = isolated OS user; correct permissions on document_root (750).

- ☐ RLS on all tenant tables; integration tests prove cross-tenant isolation.

- ☐ Compliance gate (§8) blocks publish — tested in unit tests with failing fixtures.

- ☐ Rate limits: /public/track 60/min/session, /public/lead 5/min/IP, /auth/login 5/min/IP.

- ☐ Leads: consent mandatory, IP stored as salted hash only, export audit-logged.

- ☐ SSL auto-renew hook only accepts from localhost (on server); panel endpoint only from known server IPs.

- ☐ nginx -t run before reload; failure surfaces error without crashing worker.

- ☐ Nightly Postgres backup + S3 versioning of build artifacts.

- ☐ SECURITY.md in repo; dependency audit in CI.

## 14. Build milestones & acceptance criteria

M1 — Vault + Servers Schema migrations, RLS, credential vault (envelope encryption), add-server wizard, SSH test, facts probe, base provisioning. ✅ Accept: add Ubuntu server with SSH key → status ready, nginx+certbot detected; DB shows only ciphertext (verify column direct query); no secret in any API response or log; cross-tenant query returns 0 rows.

M2 — Clients, templates, param form Client CRUD, template upload, JSON-Schema-driven param form, draft sites, pre-flight validation. ✅ Accept: missing privacy policy gives field error; off-host outbound link gives field error; valid params pass; tenant isolation test.

M3 — Install pipeline + SSL Full state machine, deploy worker, nginx vhost, certbot, SSE stream, rollback. ✅ Accept: wizard deploys a template to connected Ubuntu server; https://domain returns 200 with valid cert; live progress streamed step by step; rollback switches build in < 10 s; failed step shows output tail and retry button.

M4 — Site record + tracking + campaign links Post-install record page (§7), sf.js beacon, campaign-link generator, analytics. ✅ Accept: record shows all §7 sections; test ad URL visit appears in funnel attributed to campaign; outbound click logged with UTM passthrough on destination URL.

M5 — PushVault + leads + SSL renewal PushVault snippet + pv-sw.js deploy, push events in analytics, lead_page template, consented lead capture + webhook, certbot renewal hook, expiry alerts. ✅ Accept: full E2E — deploy comparison site → click ad URL → accept push prompt (event logged, subscriber appears in PushVault) → lead form submit → webhook delivers JSON with UTMs + consent; force-SSL-renew updates ssl_expires_at.

Phase 2 backlog: ad-platform API OAuth (Google MCC/Meta/Bing spend sync), cost-per-subscriber in record, Cloudflare DNS automation, A/B page variants, CallForge DNI number, optional server agent for uptime metrics, template marketplace, multi-language params.

## 15. Local dev quickstart

# Start all infrastructure
docker compose up -d postgres redis minio localstack

# LocalStack: create mock KMS key
awslocal kms create-key --description "sitefoundry-dev-master" \
  | jq -r .KeyMetadata.KeyId  # put this in .env as KMS_MASTER_KEY_ID

# Install + migrate
pnpm install
pnpm prisma migrate dev
pnpm seed    # creates 1 tenant, 1 admin user, 5 stock templates

# Start services
pnpm dev           # API :3000, dashboard :5173
pnpm worker        # deploy/build worker process

# Target server for SSH testing
# Use Multipass or a cheap cloud VM (needs real domain for SSL)
# OR test with a Docker container running sshd for SSH steps up to SSL

# Local test without real domain (stops before certbot):
SKIP_SSL=true pnpm dev

Required .env keys:

DATABASE_URL, REDIS_URL, S3_ENDPOINT, S3_BUCKET, S3_KEY, S3_SECRET,
KMS_ENDPOINT (localstack: http://localhost:4566),
KMS_MASTER_KEY_ID, KMS_REGION,
JWT_SECRET,
INTERNAL_SECRET (for /internal/* routes),
APP_BASE_URL, CDN_BASE_URL

End — Version 3.0 Final. Supersedes v1 and v2. Siblings: PushVault Master Spec, PushVault Developer Doc, CallForge Master Spec, Feature Matrix. Pipeline: Ad → SiteFoundry page (on your server, tracked, HTTPS, compliant) → PushVault subscriber → (Phase 2) CallForge call.